AURA

Academic Unified Response

& Assistance

SOFTWARE ENGINEERING PROJECTMilestone - 3 | Sep 2025 | Team 12

Our Team

Vikas Rathore 22f1001805

Mohit Raj Rathor 22f3003109

Aryan Kumar 22f2000697

Taniya Chouhan 23f2003584

Aziz Ahmed 21f2000480

Nooha Rahman C.P 21f1006476

Laxmi Kumari 21f1002304

Imran Ashraf 22f1001972

CONTENTS

S. No. Item Page No. Project Schedule

1.1 Task distribution

1.2 Sprint Backlog

1

1.3 Gantt Chart

1.4 Kanban Board

Scrum Meetings

2.1 Team Formation & Orientation (Scrum 1-3)

2.2 Problem Statement & Idea Finalization (Scrum 4-6) 2

2.3 Feature Finalization & Storyboarding (Scrum 7-9)

2.4 UI/UX Implementation and Component Design   (Scrum 10-11)

Software Design - System Components

3.1 Frontend

3

3.2 Backend

3-8 9-12

4 Class Diagram 5 UI Pages

1. PROJECT SCHEDULE

1.1 Task Distribution

The project's milestones are divided into smaller, manageable tasks. Each task is assigned to team members based on their expertise, availability, and workload to ensure a balance and efficient workflow.

Milestone Tasks Start Date End Date Assigned To Identify Users 01st Oct 05 Oct All

Define User

Milestone 1

Stories04 Oct-25 14 Oct-25 All

Draft and Submit Milestone 1

Report

15 Oct-25 20 Oct 2025Nooha, Aryan, Taniya

Milestone 2

Storyboards16 Oct 2025 18 Oct 2025Nooha, Aryan,

Design

Mohit

Design Low

Fidelity Wireframe15 Oct 2025 19 Oct 2025Taniya, Laxmi, Aryan, Aziz

Draft and Submit Milestone 2

Report

17 Oct 2025 20 Oct 2025Vikas, Taniya, Imran

1. PROJECT SCHEDULE

Milestone Tasks Start Date End Date Assigned To Project Scheduling

using Gantt and Kanban Board

31 Oct 2025 02 Nov 2025 Mohit, Aziz

Milestone 3

Component Design 22 Oct 2025 27 Oct 2025 Vikas, Aryan

Software Design - Class

Diagram30 Oct 2025 03 Nov 2025Taniya,Noo ha

Vikas,

Frontend Development 25 Oct 2025 30 Oct 2025 Draft and Submit

Aryan, Taniya

Milestone 3 Report01 Nov 2025 05 Nov 2025 All

Design APIs06 Nov

202509 Nov 2025

Laxmi, Mohit, Imran

Milestone 4

Create YAML File 10 Nov 2025 15 Nov 2025 Aryan, Vikas

Integrate GenAI

Features08 Nov 2025 15 Nov 2025Mohit, Imran, Aziz

Draft and Submit

Milestone 4 Report13 Nov 2025 16 Nov 2025 All

1. PROJECT SCHEDULE

Milestone Tasks Start Date End Date Assigned To each API Endpoints17 Nov 202520 Nov

Prepare Test Cases for

Test API Endpoints21 Nov

2025

23 Nov

Aryan, Mohit,

Milestone 5

2025 Vikas, Imran

Test GenAI

2025

22 Nov

Functionality

202527 Nov 2025 Aziz, Mohit

Milestone 6

Draft and Submit

milestone 5 Report

Complete

Implementation and Final Report

Draft and Submit Final Report

Prepare and Submit Final Presentation

25 Nov 2025

01 Dec 2025

04 Dec 2025

06 Dec 2025

30 Nov 2025

04 Dec 2025

06 Dec 2025

07 Dec 2025

Laxmi,

Nooha,

Taniya

Mohit, Vikas, Aziz

Taniya,

Imran, Aryan

Nooha,

Laxmi, Mohit

1. PROJECT SCHEDULE 1.2 Sprint Backlog

1. PROJECT SCHEDULE

1.3 Gantt Chart

A Gantt Chart was created in Jira to represent the project's timeline and progress, divided into multiple sprints. This helped in visually organizing tasks, their durations, dependencies, and completion status, ensuring that all team members are aligned with the milestones and deadlines.

1. PROJECT SCHEDULE

1.4 Kanban Board

The team utilized a Kanban board in Jira to efficiently manage sprint tasks, monitor progress, and ensure clear accountability throughout Milestone 3. Each task was categorized under columns such as To Do, In Progress, Review, and Done, reflecting the real-time development status across all modules — Student, TA, Instructor, and Admin.

The board helped maintain continuous visibility of the project workflow, enabling the team to prioritize issues, resolve blockers promptly, and achieve balanced workload distribution.

By the end of this milestone, the Kanban board reflected substantial progress, with key tasks for UI implementation, component design, and documentation successfully transitioned to the Done phase, ensuring timely milestone completion.

2. SCRUM MEETINGS

(SCRUM-1 to SCRUM-3) — Team Formation & Orientation (17 Sep – 23 Sep)

Focus: Team introduction, role assignment, and domain exploration. Summary:

Team members introduced themselves and discussed prior experience with Vue.js, Python, and database technologies.

Reviewed previous year project reports and problem statements for inspiration.

Discussed project domains and finalized Customer Service as the broad sector for exploration.

Assigned preliminary roles based on technical strengths (Frontend, Backend, Documentation, UI/UX).

Action Items:

Each member to research ideas from different sectors (education, healthcare, e-commerce, academic services).

Prepare short presentations for the next scrum to pitch potential project ideas.

2. SCRUM MEETINGS

(SCRUM-4 to SCRUM-6)— Problem Statement & Idea Finalization (02 Oct – 10 Oct)

Focus: Idea evaluation, user identification, and initial user story collection.

Summary:

Team explored all presented ideas and narrowed focus to the Academic Service domain under customer service.

Defined the problem statement around “AI-powered academic service automation.”

Conducted user interviews with students, TAs, and instructors to collect initial user stories.

Set up Jira Kanban Board for task tracking and discussed agile workflow.

Drafted initial Milestone 1 submission report and presented key ideas to the client.

The client emphasized focusing on provider-side challenges and improving user story clarity.

Action Items:

1.Finalize SMART-based problem statement.

2.Conduct additional interviews focusing on secondary users (TAs, instructors, and admins).

3.Refine user stories and categorize by user type (Primary, Secondary, Tertiary).

2. SCRUM MEETINGS

2.2 User Interfaces

(SCRUM-7 to SCRUM-9)— Feature Finalization & Storyboarding (10 Oct – 20 Oct)

Focus: Refining user stories, defining features, and preparing for wireframe creation.

Summary:

Collected more user stories from secondary users (TAs and Instructors). Finalized ten AI-based features based on story alignment and feasibility.

Client suggested adding two additional features (Query Escalation System and Analytics Dashboard).

Began drafting wireframes and storyboards for selected features based on finalized user stories.

Started organizing user stories under relevant features and GenAI roles. Action Items:

1.Submit the updated feature list and user story document for client review. 2.Begin visual design for storyboard representation.

3.Plan project milestones and timelines for Milestone 2.

2. SCRUM MEETINGS

Sprint 3 — UI/UX Implementation and Component Design (21 Oct – 04 Nov)

Focus: Project planning, frontend implementation, and component design for Milestone 3 deliverables.

Summary:

The team created a comprehensive Project Plan outlining sprint structure, milestone deliverables, and timelines to maintain clarity and accountability across roles.

Defined a consistent UI theme and design style, following IITM’s institutional color palette and academic branding standards.

Developed and presented the Class Diagram as part of Milestone 3, ensuring system structure alignment with finalized features.

Implemented frontend modules for Student, TA, and Instructor dashboards — achieving approximately 70% completion with routing, left-side navigation, and responsive design.

Began component diagram development and frontend integration work, using dummy data for interface testing.

Prepared internal Scrum Minutes and GitHub issue logs to maintain transparent communication and task tracking.

Action Items:

1.Submit Project Plan to the client for feedback and milestone verification.

2.Review and refine the Class Diagram by 31 October 2025 to incorporate client feedback.

3.Design and finalize 7 key component diagrams (Dashboard, Chat Interface, Query Tracker, Analytics Panel, Slide Generator, Content Recommender, and Onboarding Assistant).

4.Conduct internal UI testing and review, ensuring consistent navigation, responsiveness, and error-state handling.

5.Prepare and submit Milestone 3 Report by 4 November 2025, including screenshots, diagrams, and the frontend code package (with README instructions).

3. SOFTWARE DESIGN - SYSTEM COMPONENTS

Base URL Convention

All routes prefixed as:

/api/v1/

1.Authentication & User Management

Method Endpoint Description

POST /auth/register Register new user (student/TA/instructor/admin) POST /auth/login Login and return JWT access token

POST /auth/logout Invalidate token / logout

GET /auth/me Get current user profile

PATCH /auth/update Update user profile details

POST /auth/refresh Refresh access token

2.AI Chat & Query Handling (RAG Assistant)

Method Endpoint Description

POST /chat/ask Ask academic/admin question (RAG-powered chatbot) GET /chat/history Retrieve user’s previous chat sessions POST /chat/feedback Submit feedback for AI response

GET /chat/context Retrieve context docs or references used in last answer API endpoints 1

3.Smart Study Assistant(Summaries,Deadlines,

Reminders)

Method Endpoint Description

GET /study/summary/weekly

Generate or fetch weekly summary of lectures,

quizzes, announcements

POST /study/reminders/create Create smart study-break reminder PATCH /study/reminders/update Update smart study-break reminder DELETE /study/reminders/delete Delete smart study-break reminder GET /study/reminders List all active reminders

POST /study/deadlines/add Add project, quiz, or admin deadline GET /study/deadlines Get user’s academic calendar

3. SOFTWARE DESIGN - SYSTEM COMPONENTS

4.AI Content Recommender

Method Endpoint Description

GET /recommend/content

Fetch AI-based learning resource

recommendations

GET /recommend/related Suggest external resources for given topic POST /recommend/feedback Log user engagement or usefulness feedback

5.TA Doubt Summarizer

Method Endpoint Description

POST /ta/doubts/upload Upload student chat/forum/email data GET /ta/doubts/summary Get summarized and clustered student doubts GET /ta/doubts/topics View most confusing topics (cluster analysis) GET /ta/doubts/insights Get LLM-driven insights on learning gaps

6.AI Query Escalation & Tracking

API endpoints 2

Method Endpoint Description

POST /queries/submit Submit new academic/admin/technical query GET /queries View user queries and status

GET /queries/unresolved For TA/Admin: fetch unresolved queries PATCH /queries/assign/:id Assign query to TA/Instructor

PATCH /queries/status/:id Update query status (pending/resolved/escalated)

7.Admin Analytics Dashboard

Method Endpoint Description

GET /analytics/overview Get overall metrics (queries, responses, users) GET /analytics/faqs Top FAQs or recurring questions

GET /analytics/performance Response time and resolution rate GET /analytics/sentiment Aggregate feedback sentiment

GET /analytics/usage Active users, API calls, session stats

3. SOFTWARE DESIGN - SYSTEM COMPONENTS

8.AI Discourse Integration (Forums & Threads)

Method Endpoint Description

GET /discourse/threads List forum discussions by topic GET /discourse/summary/:topic Summarize discussion threads on a topic GET /discourse/search Semantic search through forum history POST /discourse/link Link related discussions together

9.TA Onboarding Mentor

Method Endpoint Description

POST /mentor/chat Ask onboarding or teaching-related questions GET /mentor/resources Get curated onboarding materials GET /mentor/tips Fetch daily or contextual teaching tips

API endpoints 3

10.Automated Assessment Generator

Method Endpoint Description

POST /assessment/generate Generate question paper by topic/difficulty GET /assessment/templates Fetch available question templates PATCH /assessment/edit/:id Modify generated questions manually POST /assessment/export Export final question paper (PDF/DOCX)

11.Slide Deck Generator

Method Endpoint Description

POST /slides/generate Generate teaching slides from structured content GET /slides/history View generated slide deck history

POST /slides/upload Upload custom templates

GET /slides/download/:id Download generated slide deck

3. SOFTWARE DESIGN - SYSTEM COMPONENTS

3.1 Frontent

TA/Instructor View (Query Response & Content Creation) - View assigned queries

- Dashboard of queries assigned to them

- Filter by priority, category, and status

- View student query history

- Respond to queries

- Start chat sessions for query resolution

- Update query status (In Progress, Resolved)  - Add detailed responses with file attachments - Generate educational content

- Use AI to create slide decks from topics

- Generate assessments with customizable questions  - Upload and manage learning resources

- Monitor student engagement

- View query response times

- Track student participation in chats

- Access content usage analytics

- Manage notifications

- Set preferences for query alerts

- Receive updates on new queries and deadlines

Student View (Query Management & Learning) - Create a new query

- Select category (academic, technical, general)  - Set priority level

- Add message description with file attachments - View and manage queries

- Dashboard to view all submitted queries  - Filter by status (Assigned, In Progress, Resolved)  - Track query assignment to TA/Instructor - Chat with TA/Instructor

- Real-time messaging for query resolution  - View chat history and context documents  - Receive notifications for responses

- Access learning resources

- Browse slide decks, assessments, and materials  - Download content for offline access

- Rate and provide feedback on resources - Manage reminders

- Create reminders for deadlines and exams  - Receive notifications for query updates

- View reminder dashboard

Admin/Developer View (System Management) - User management

- Create and manage user accounts - Assign roles (Student, TA, Instructor, Admin) - View user activity logs

- System monitoring

- View platform usage statistics

- Monitor query resolution metrics

- Track AI content generation usage - Content moderation

- Review and approve user-generated content - Manage content categories and tags - Handle reported issues

- System configuration

- Update notification templates

- Configure AI service parameters

- Manage database backups and storage - Analytics and reporting

- Generate system-wide performance reports - Export data in PDF/CSV formats

- View user engagement trends

Class Diagram

UI Pages